| Request for Tender: | Brockman Highway 2160109 (Bridgetown – Nannup Road) SLK0.00 to SLK23.30 Prepare Rework and Seal Existing Unsealed Shoulders and Install Audible Edge Line Marking |
| --- | --- |
| Deadline: | 12.00pm, 29 October, 2021 |
| Address for Delivery: | 15 Adam Street Nannup, 6275 Email, nannup@nannup.wa.gov.au |
| RFT Number: | TEN P02_21 |

Contents

1	Conditions of Tendering	5

1.1	Definitions	5

1.2	Tender Documents	5

1.3	How to Prepare Your Tender	6

1.4	Contact Persons	6

1.5	Tender Briefing/Site Inspection	6

1.6	Customs Duty	7

1.7	Site Allowances	7

1.8	Lodgement of Tenders and Delivery Method	7

1.9	Rejection of Tenders	8

1.10	Late Tenders	8

1.11	Acceptance of Tenders	9

1.12	Disclosure of Contract Information	9

1.13	Tender Validity Period	9

1.14	Precedence of Documents	9

1.15	Alternative Tenders	9

1.16	Tenderers to Inform Themselves	9

1.17	Alterations	10

1.18	Risk Assessment	10

1.19	Evaluation Process	11

1.20	Selection Criteria	11

1.21	Compliance Criteria	12

1.22	Qualitative Criteria	12

1.23	Value Considerations	12

1.24	Regional Price Preference (optional)	12

1.25	Price Basis	13

1.26	Ownership of Tenders	13

1.27	Canvassing of Officials	13

1.28	Identity of the Tenderer	13

1.29	Costs of Tendering	13

1.30	Tender Opening	13

1.31	Monetary Values	14

1.32	In House Tenders	14

2	Statement of Requirements	15

2.1	Introduction	15

2.2	Background Information	15

2.3	Definitions	16

2.4	Scope of Works	16

2.5	Detailed Specification	17

2.6	List of Applicable Documents	21

2.7	Service Levels	21

3	General Conditions of Contract	21

3.1	Insurances	21

3.2	Period of Contract and Termination	22

4	Special Conditions of Contract	23

4.1	Advertisements and Promotions on Site	23

4.2	Description of the Works	23

4.3	Work Not Included	23

4.4	Publicity	23

4.5	Documents Generally, Drawings and Specifications	23

4.5.1	Copies of Documents	23

4.5.2	Drawings	23

4.6	Environmental Protection	24

4.6.1	Noise Control	24

4.6.2	Site Control	24

4.6.3	Soil Erosion	24

4.6.4	Dust, Dirt, Water and Fumes	25

4.6.5	Vehicles	25

4.6.6	Refuse Disposal	25

4.6.7	Smoking on Construction Sites	25

4.7	Contractor’s Representative	25

4.8	Existing Improvements	25

4.9	Temporary Safety Fence (optional)	25

4.10	Materials, Labour and Constructional Plan	26

4.10.1	Workmen’s Amenities	26

4.11	Materials and Work	26

4.11.1	Regulations	26

4.11.2	Chemical Information	26

4.11.3	Trade Names	27

4.11.4	Safety Management Plan	27

4.11.5	Induction Training	27

4.11.6	Pre-Job Planning	27

4.11.7	Site and Public Security	28

4.11.8	Occupied Sites	28

4.11.9	Working Hours	28

4.11.10	Quality Assurance	29

4.11.11	Brands of Material Schedules	29

4.11.12	Goods and Services Tax (GST)	29

5	Tenderer’s Offer	31

5.1	Form of Tender	31

5.2	Selection Criteria	32

5.2.1	Compliance Criteria	32

5.2.2	Qualitative Criteria	34

6	Contractor’s Occupational Safety and Health Management System Questionnaire	39

7	Tenderer’s Safety Record	45

8	Project Reference Sheet	46

9	Tenderer’s Resource Schedule	47

9.1	Tenderer’s Current Commitment Schedule	47

9.2	Tenderer’s Human Resources Schedule	47

# Conditions of Tendering

## Definitions

Below is a summary of some of the important defined terms used in this Request:

| Attachments: | The documents you attach as part of your Tender. |
| --- | --- |
| Contractor: | Means the person or persons, corporation or corporations who’s Tender is accepted by the Principal including the executors or administrators, successors and assigns of such person or persons, corporation or corporations. |
| Deadline: | The deadline for lodgement of your Tender as detailed on the front cover of this Request. |
| General Conditions of Contract: | Means the General Conditions of Contract for Brockman Highway (Bridgetown – Nannup Road) SLK0.00 to 23.33 Prepare Rework and Seal Existing Unsealed Shoulders and Install Audible Edge Line Marking. |
| Offer: | Your offer to supply the Requirements. |
| Principal: | The Shire of Nannup |
| Request OR RTF OR Request for Tender | This document. |
| Requirement: | Brockman Highway (Bridgetown – Nannup Road) SLK0.00 to 23.33 Prepare Rework and Seal Existing Unsealed Shoulders and Install Audible Edge Line Marking. Requested by the Principal. |
| Selection Criteria: | The Criteria used by the Principal in evaluating your Tender. |
| Special Conditions: | The additional contractual terms. |
| Specification: | The Statement of Requirements that the Principal requests you to deliver if selected. |
| Tender: | Completed Offer form, response to the Selection Criteria and Attachments. |
| Tenderer: | Someone who has or intends to submit an Offer to the Principal. |

## Tender Documents

This Request for Tender is comprised of the following parts:

Part 1 – Conditions of Tendering (read and keep this part).

Part 2 – Statement of Requirement includes Specification and any plans/drawings (read and keep this part).

Part 3 – General Conditions of Contract (read and keep this part).

Part 4 – Special Conditions of Contract (read and keep this part).

Part 5 – Tenderer’s Offer (complete and return this part).

Part 6 – Contractor’s Occupational Safety and Health Management System Questionnaire (complete and return this part).

Part 7 – Tenderer’s Safety Record (complete and return this part).

Part 8 – Project Reference Sheet (complete and return this part).

Part 9 – Tenderer’s Resources Schedule (complete and return this part).

Separate Documents

- Addenda and any other special correspondence issued to Tenderers by

the Principal.

- Any other policy or document referred to but not attached to the Request.

## How to Prepare Your Tender

Tenderers must:

- Carefully read all parts of this document;

- Ensure you understand the Requirements;

- Complete and return the Offer (Part 3) in all respects and include all Attachments;

- Make sure you have signed the Offer Form and responded to all of the Selection Criteria; and

- Lodge your Tender before the Deadline.

## Contact Persons

Tenderers should not rely on any information provided by any person other than the person listed below:

| Name: | Jonathan Jones |
| --- | --- |
| Telephone: | 08 9756 1018 |
| Email: | jonathan.jones@nannup.wa.gov.au |

## Tender Briefing/Site Inspection

Attendance at this meeting is not mandatory.

Tenderers are requested to attend a Tender Briefing on Friday, 22 October, 2021 at 1:00pm.

The location of the meeting is at the Shire of Nannup Council Chambers, 15 Adams Street, Nannup.

The Tender Briefing will provide Tenderers with the opportunity to clarify any uncertainties with the contact person prior to the closing of the tender.

Please confirm with the contact person Jonathan Jones via email, jonj@nannup.wa.gov.au your attendance at this meeting no later than Wednesday 20 October, 2021.

## Customs Duty

The Tenderer shall allow for any customs duty and primage applicable to all imported materials, plant and equipment required in connection with the works in its Tender.

## Site Allowances

This contract is not subject to adjustment for Site allowances.

## Lodgement of Tenders and Delivery Method

Physical Tender Box

The tender must be lodged by the Deadline. The Deadline for this request is 14.00 AWST, 29 October 2021.

The Tender is to be:

- Placed in a sealed envelope clearly endorsed with the tender number and title as shown on the front cover of this Request; and

- Delivered by hand and placed in the Tender Box at The Shire of Nannup (by the Tenderer or the Tenderer’s private agent) or sent through the mail to the Chief Executive Officer, PO Box 11, Nannup, WA 6275.

Electronic mail Tenders will be accepted, tender@nannup.wa.gov.au.

Tenderers must ensure that they have provided 2 signed copies of their Tender; one to be marked “ORIGINAL” and unbound and clipped (not stapled) and the other to be marked “COPY” and bound.   All pages must be numbered consecutively and the Tender must include an index.  Any brochures or pamphlets must be attached to both the original and the copies.

In preparing a Tender for the email submission, Tenderers must agree to the following conditions:

- In submitting a Tender electronically, Tenderers represent that they have taken reasonable steps to ensure that electronic Tender files are free of viruses, worms and other disabling features which may affect the Tendering portal and/or the Principal’s computing environment. Tenders found to contain viruses, worms or other disabling features may be excluded from the evaluation process.

- Tenderers should allow sufficient time for Tender lodgement, including time that maybe required for any problem analysis and resolution prior to the Deadline.

- Where electronic submission of Tender has commenced prior to the Deadline and is not completed successfully be the Deadline, the Tender will not be accepted and will be deemed to be a late Tender.

- Tenders lodged through email tender@nannup.wa.gov.au will be deemed to be authorised by the Tenderer.

- Tenderers acknowledge that although the Principal has implemented security measures, the Principal does not warrant that unauthorised access to information and data transmitted via the Internet will not occur.

- Tenderers acknowledge that:

  - Lodgement of their Tender on time and in accordance with these Conditions of Tender is entirely their responsibility; and

  - The Principal will not be liable for any loss, damage, costs or expenses incurred by Tenderers or any other person if, for any reason, a Tender or any other material or communication relevant to this Request is not received on time, is corrupted or altered or otherwise is not received as sent, cannot be read or decrypted, or has its security or integrity compromised.

## Rejection of Tenders

A Tender will be rejected without consideration of its merits in the event that:

- It is not submitted before the Deadline; or

- It is not submitted at the place specified in the Request; or

- It may be rejected if it fails to comply with any other requirements of the Request.

No web links or hyperlinks will be considered as part of any submission.

## Late Tenders

Tenders received:

- After the Deadline; or

- In a place other than that stipulated in this Request;

will not be accepted for evaluation.

## Acceptance of Tenders

Unless otherwise stated in this Request, Tenders may be for all or part of the Requirements and may be accepted by the Principal either wholly or in part.  The Principal is not bound to accept the lowest Tender and may reject any or all Tenders submitted.

## Disclosure of Contract Information

Documents and other information relevant to the contract may be disclosed when required by law under the Freedom of Information Act 1992 or under a Court order.

All Tenderers will be given particulars of the successful Tenderer(s) or be advised that no Tender was accepted.

## Tender Validity Period

All Tenders will remain valid and open for acceptance for a minimum period of ninety (90) days from the Deadline or forty-five (45) days from the Principal’s resolution for determining the Tender, whichever is the later unless extended on mutual agreement between the Principal and the Tenderer in writing.

## Precedence of Documents

In the event of there being any conflict or inconsistency between the terms and conditions in this Request and those in the General Conditions of Contract, the terms and conditions appearing in this Request will have precedence.

## Alternative Tenders

All Alternative Tenders may be accompanied by a conforming Tender.

Tenders submitted as Alternative Tenders or made subject to conditions other than the General and Special Conditions of Contract must in all cases arising be clearly marked “ALTERNATIVE TENDER”.

The Principal may in its absolute discretion reject any Alternative Tender as invalid.

Any printed “General Conditions of Contract” shown on the reverse of a Tenderer’s letter or quotation form will not be binding on the Principal in the event of a Contract being awarded unless the Tender is marked as an “Alternative Tender”.

## Tenderers to Inform Themselves

Tenderers will be deemed to have:

- examined the Request and any other information available in writing to Tenderers for the purpose of tendering;

- examined all further information relevant to the risks, contingencies, and other circumstances having an effect on their Tender which is obtainable by the making of reasonable enquires;

- satisfied themselves as to the correctness and sufficiency of their Tenders including tendered prices which will be deemed to cover the cost of complying with all the Conditions of Tendering and of all matters and things necessary for the due and proper performance and completion of the work described therein;

- acknowledged that the Principal may enter into negotiations with a chosen Tenderer and that negotiations are to be carried out in good faith; and

- satisfied themselves they have a full set of the Request documents and all relevant attachments.

## Alterations

The Tenderer must not alter or add to the Request documents unless required by these Conditions of Tendering.

The Principal will issue an addendum to all registered Tenderers where matters of significance make it necessary to amend or supplement the issued Request documents before the Deadline.

## Risk Assessment

The Principal may have access to and give consideration to:

- any risk assessment undertaken by any credit rating agency;

- any financial analytical assessment undertaken by any agency; and

- any information produced by the Bank, financial institution, or accountant of a Tenderer;

so as to assess that Tender and may consider such materials as tools in the Tender assessment process.

Tenderers may be required to undertake to provide to the Principal (or its nominated agent) upon request all such information as the Principal reasonably requires to satisfy itself that Tenderers are financially viable and have the financial capability to provide the Services for which they are submitting and to otherwise meet their obligations under any proposed Contract. The Principal reserves the right to engage (at its own cost) an independent financial assessor as a nominated agent to conduct financial assessments under conditions of strict confidentiality. For this assessment to be completed, a representative from the nominated agent may contact you concerning the financial information that you are required to provide.

The financial assessment is specifically for use by the Principal for the purpose of assessing Tenderers and will be treated as strictly confidential.

## Evaluation Process

This is a Request for Tender.  Your Tender will be evaluated using information provided in your Tender.

The following evaluation methodology will be used in respect of this Request:

- Tenders are checked for completeness and compliance.  Tenders that do not contain all information requested (eg completed Offer form and Attachments) may be excluded from evaluation.

- Tenders are assessed against the Selection Criteria.  Contract costs are evaluated, (eg tendered prices and other relevant whole of life costs are considered).

- The most suitable Tenderers may be short listed and may also be required to clarify their Tender, make a presentation, demonstrate the product/solution offered and/or open premises for inspection.  Referees may also be contacted prior to the selection of the successful Tenderer.

A Contract may then be awarded to the Tenderer whose Tender is considered the most advantageous Tender to the Principal.

## Selection Criteria

The Contract may be awarded to a sole Tenderer who best demonstrates the ability to provide quality products and/or services at a competitive price.  The tendered prices will be assessed together with qualitative and compliance criteria to determine the most advantageous outcome to the Principal.

The Principal has adopted a best value for money approach to this Request.  This means that, although price is considered, the Tender containing the lowest price will not necessarily be accepted, nor will the Tender ranked the highest on the qualitative criteria.

A scoring system will be used as part of the assessment of the qualitative criteria. Unless otherwise stated, a Tender that provides all the information requested will be assessed as satisfactory. A Tender demonstrating greater satisfaction of each of these criteria will result in a greater score. The aggregate score of each Tender will be used as one of the factors in the final assessment of the qualitative criteria and in the overall assessment of value for money.

## Compliance Criteria

These criteria are detailed within the Statement of Requirements Part 2 of this document and will not be point scored. Each Tender will be assessed on a Yes/No basis as to whether the criterion is satisfactorily met. An assessment of “No” against any criterion may eliminate the Tender from consideration.

## Qualitative Criteria

In determining the most advantageous Tender, the Evaluation Panel will score each Tenderer against the qualitative criteria as detailed within Part 5 of this document.  Each criterion will be weighted to indicate the relative degree of importance that the Principal places on the technical aspects of the goods or services being purchased.

It is essential that Tenderers address each qualitative criterion. Information that you provide addressing each qualitative criterion will be point scored by the Evaluation Panel. Failure to provide the specified information may result in elimination from the tender evaluation process or a low score.

## Value Considerations

Clause A:  Weighted Price Criteria

The Weighted Price method is used where price is considered to be crucial to the outcome of the contract. The price is then assessed with availability and quality. Include any items that may affect any pricing outcomes (eg Regional Price Preference Policy).

| Criteria | Weighting |
| --- | --- |
| Tendered Price | 30% |

## Regional Price Preference (optional)

Tenderers for the contract may be afforded a preference in accordance with Regulation 24(A-G) of the Local Government (Functions and General) Regulations and the Shire of Nannup ADM4 Administration Policy, Purchasing, 28 May 2020.

The Policy stipulates that:	Local Businesses may be given preference on supply of goods and services to Council subject to:

- Their ability to provide the goods/ services in accordance with the specifications;

- Their ability to complete the contract in the time specified; and

- The economic benefit to community of awarding the purchase locally.

## Price Basis

Option A:  Fixed Prices

All prices for goods/services offered under this Request are to be fixed for the term of the Contract. Tendered prices must include Goods and Services Tax (GST).

Unless otherwise indicated prices tendered must include delivery, unloading, packing, marking and all applicable levies, duties, taxes and charges.  Any charge not stated in the Tender, as being additional will not be allowed as a charge for any transaction under any resultant Contract.

## Ownership of Tenders

All documents, materials, articles and information submitted by the Tenderer as part of or in support of the Tender will become upon submission the absolute property of the Principal and will not be returned to the Tenderer at the conclusion of the Tender process PROVIDED that the Tenderer be entitled to retain copyright and other intellectual property rights therein, unless otherwise provided by the Contract.

## Canvassing of Officials

If the Tenderer, whether personally or by an agent, canvasses any of the Principal’s Commissioners or Councillors Officers (as the case may be) with a view to influencing the acceptance of any Tender made by it or any other Tenderer, then regardless of such canvassing having any influence on the acceptance of such Tender, the Principal may at its absolute discretion omit the Tenderer from consideration.

## Identity of the Tenderer

The identity of the Tenderer and the Contractor is fundamental to the Principal.  The Tenderer will be the person, persons, corporation or corporations named as the Tenderer in Part 5 and whose execution appears on the Offer Form in Part 5 of this Request.  Upon acceptance of the Tender, the Tenderer will become the Contractor.

## Costs of Tendering

The Principal will not be liable for payment to the Tenderer for any costs, losses or expenses incurred by the Tenderer in preparing their Offer.

## Tender Opening

Tenders will be opened in the Principal’s offices, following the advertised Deadline.  All Tenderers and members of the public may attend or be represented at the opening of Tenders.

The names of the persons who submitted the Tender by the due Deadline will be read out at the Tender Opening.  No discussions will be entered into between Tenderers and the Principal’s officers present or otherwise, concerning the Tenders submitted.

The Tender Opening will be held on or as soon as practicable after the Deadline at 15 Adams Street, Nannup.

## Monetary Values

Monetary Values that appear in the Tender (such as provisional sums, prime cost amounts, value of Principal supplied items etc.) are net values.  They do not include Goods and Services Tax (GST).

## In House Tenders

The Principal does not intend to submit an In-house Tender.

# Statement of Requirements

## Introduction

On 6 January 2021 the Commonwealth and State Government announced via media statement upgrades to regional WA roads as part of a Regional Road Safety Plan (RRSP).  The WA State Government committed that around 10% of the funding would be allocated to upgrading of local roads with up - grades to be undertaken on specific projects based upon certain guidelines.

Main Roads WA on behalf of State Government contacted individual Shire Councils advising of nominated roads for inclusion in the program and ask if those shires would be interested in supporting the RRSP program.

## Background Information

The Shire of Nannup invites Tenders from suitably qualified and capable Tenderers to undertake Preparation/Rework and Bitumen Sealing of existing unsealed Shoulders on Brockman Highway 2160109 (Bridgetown/Nannup Road)

The Shire of Nannup nominated Brockman Highway 2160109 (Bridgetown – Nannup Road) as one of three roads it would like to submit. The Brockman Highway 2160109 submission was successful and accepted along with one other.

On 11 June 2021 a Memorandum of Understanding (MOU) was enacted between the Commissioner of Main Roads Western Australia and the Shire of Nannup.

Main Roads WA advised via this MOU works on Local Government (LG) roads would be undertaken in tranches (T2) and (T3) State and Local Roads.  Brockman Highway 2160109 was determined as T3 works and therefore works must be delivered within the period 1 Jan 2022 – 30 Jun 2022.  Funding from the Commonwealth is on a ‘use it or lose it’ basis with it being critical that works are commenced and completed in the tranches nominated.  Both roads are regarded as Tranche 3 works.

Works nominated and agreed for Brockman Highway 2160109 (Bridgetown – Nannup Road) are Preparation and Rework of Existing Unsealed Road Shoulders with Installation of Audible Shoulder Line Marking for the section of road between SLK0.00 and SLK23.30.

Brockman Highway SLK 0.00 to SLK 23.30 is a formed sealed local LG road traversing state forest and farmland in a general East/West direction and is the direct link between the towns of Nannup and Bridgetown. There are between 150 and 500 vehicle movements daily and is a Tandem Drive Network 4 Route without conditions.

Existing road seal width is variable but generally 6.2 metres with Shoulder width varying between 300 to 1000mm each side. There is 1 x Single Span Bridge at SLK 12.67.

Basecourse Gravel depth is unknown under the existing Bitumen seal. Gravel depth and extent is variable on the shoulder.

In past years the shire in conjunction with Main Roads WA has committed funds and carried out seal improvement by application of a Corrector Seal between SLK 0.00 to SLK 2.90 and a section between SLK 4.45 to SLK 4.70 (Karri Gully) with an estimated further 1000 metres of Correction Seal to be added at SLK 2.90 in early 2022 as part of the Regional Road Program.

Tree growth is extensive in the road corridor with several trees growing in very close proximity to traffic lanes. Removal of these trees, tree stumps and debris between the bitumen seal and top of Road Table Drainage Batter is being undertaken by the Shire of Nannup with completion expected by December 2021.

Department of Water and Environmental Regulation “Exemptions” apply to this road that allows removal of trees for the purpose of maintaining a safe and trafficable transport corridor however, a desktop environmental audit has been undertaken providing a report describing any Flora or Fauna and Aboriginal Heritage issues identified.

Karri trees adjacent to a road section between SLK 4.400 and SLK 5.300 at the location locally known as Karri Gully will not be removed. Road shoulder work will not be carried out between these points.

A further section at SLK 0.00 to SLK 0.500 has potential Declared Rare Flora (1 x Orchid species) in the vicinity and is being further investigated. Should any resident plants be found on the road verge prior to project commencement clearing work in this vicinity may be subject to further determination.

## Definitions

Below is a summary of some of the important defined terms used in this Part:

| Contractor’s Representative: | Means any Officer or person duly authorised by the Contractor, in writing, to act on their behalf for the purpose of the Contract; |
| --- | --- |
| Principal’s Representative | Means any Officer of person duly authorised by the Principal, in writing, to act on their behalf for the purpose of the Contract; |
| Works or Services: | Means the Services, which the Contractor is required to provide to the Principal and the Contractor under the Contract; |
| Superintendent: | The Shire of Nannup |
| Superintendent’s Representative: | Manager Infrastructure - Jonathan Jones |

## Scope of Works

Brockman Highway 2160109 (Bridgetown – Nannup Road) Preparation and Rework of Existing Unsealed Road Shoulders with Installation of Audible Shoulder Line Marking for the section of road between SLK0.00 and SLK23.30.

Rework and Extend Road Shoulder sufficient to allow establishment of new Bitumen Seal 900mm each side of existing road seal allowing a minimum Traffic Lane width of 3.5 metres, a sealed shoulder width of 500mm and establish Audible Line Marking on new sealed road shoulder.

The successful Tenderer will:

- Resources: Supply and provide all Plant, Equipment, Labour, Materials and other resources required to complete the entirety of the project including Plant Mobe and Demobe, Personal Accommodation and Meal requirements other than that specified.

- Traffic Management: Provide Traffic Management, Traffic Management Resources, Plans and Records for the duration of works.

- Survey and Set Out: Provide Survey and Set Out for works undertaken.

- Shoulder Preparation and Construction: Box out using a Road Profiler and prepare existing road shoulder for subgrade. Construct Shoulders preparing Subgrade and Basecourse to Main Roads WA specification.

- Basecourse and Subgrade Materials: Supply and Transport to site basecourse and subgrade materials required for Shoulder construction.

- Bitumen Seal: Supply and apply 2 Coat Bitumen Seal

- Audible Line Marking: Provide or Procure a suitable qualified sub – contractor to apply Audible Line Marking as per Main Roads WA specification and “Black – Out” any existing line marking not required.

- Signs and Guide Posts: Remove existing signs and guideposts as work progresses and where serviceable replace as work is completed. Replace unserviceable guideposts and signs with new (Superintendent to supply).

- Services: The Contractor must satisfy itself as to the existence and exact location of all services within each worksite.

- Safety: The successful Tenderer/Contractor is required while carrying out any work for the Superintendent to comply with the Shire of Nannup’s Occupational Safety and Health Policies and Procedures.

- Environment: The successful Tenderer/Contractor must recognise environmental protection and obligation and be able to carry out the work required with minimal impact on the environment.

- Project timeframe – works must commence on or about 1st January 2022 and be completed by 30 June 2022 in line with Main Roads WA and WA State Government Regional Road Safety Program Tranche 3 requirement.

## Detailed Specification

In addition to the approved Scope of Works, the following detailed specifications will apply:

(a)	Resources: Supply and provide all Plant, Equipment, Labour, Materials and other resources required to complete the entirety of the project including Plant Mobe and Demobe, Personal Accommodation and Meal requirements other than that specified.

(b)	Traffic Management: Provide Traffic Management, Traffic Management Plans and Records for the duration of works.

Supply Temporary traffic control and roadwork signage/cones as required.

The Contractor shall minimise delays and inconvenience to road users during the course of the work by providing traffic control while work is undertaken.

No construction work is to commence or be carried out until suitable traffic management is in place and active.

The road is to remain open for the duration of works.

(c)	Survey and Set Out: Provide Survey and Set Out for works undertaken.

The road is measured by use of Straight Line Kilometre (SLK) points with the 0.00 point at the Shire of Nannup boundary

(d)	Shoulder Preparation and Construction: Using a Road Profiler Box out and prepare existing road shoulder for Subgrade and Basecourse.

Construct Shoulders preparing Subgrade and Basecourse to Main Roads WA specification applicable to the design width and suitable for application of bitumen seal.

Compaction testing must be undertaken as per Main Roads WA specification with evidence recorded and provided during and upon completion of the works.

Supply and Transport Subgrade and Basecourse material (Gravel and Limestone) to Main Road WA specification. (The Shire of Nannup does not have pre – existing readied gravel reserve however an in - ground resource may be made available)

Source and supply water to site as required (The Shire of Nannup may be able to assist sourcing of water)

Prior to completion of each day’s work all loose material is to be swept clear of sealed road and any road intersection.

Prior to completion of each day’s work all loose material is to be cleared of table drains and culverts

At completion of works no large stones or windrows of surplus material to remain.

The following hold points in works will be required by the Shire of Nannup to allow inspection by the Superintendent:

- Change in material type

- Completion of Subgrade – proof rolling and installation of Basecourse

- Completion of Basecourse

(e)	Bitumen Seal: The contractor is responsible for the design of the sprayed seal, sourcing a suitable qualified contractor to supply materials, apply the seal and monitor the condition of the seal during the defects liability period.

Supply and apply a 2 Coat Hot Bitumen Seal to meet Main Roads WA recommendations and specification.

1. Supply, Spray and Cover 10mm Single Coat Primerseal and Aggregate to newly constructed shoulder.

2. Supply, Spray and Cover 10mm Single Coat Seal and Aggregate over Primerseal to newly constructed shoulder.

Application of the Primer seal must be undertaken in stages to prevent scouring, rutting, corrugation and degradation of the new shoulder basecourse prior to application.

The Bitumen Sealing supplier must offer a warranty and defects liability for sealing works undertaken.

(f)	Audible Line Marking: The contractor is responsible for the procurement of a suitable qualified sub – contractor to apply “Audible Line Marking” to sealed shoulders in line with Main Roads WA specification and “Black – Out” any existing line marking not required.

(g)	Signs and Guide Posts: Remove existing signs and guideposts as work progresses and where serviceable replace as work is completed. Replace unserviceable guideposts and signs with new. (Shire of Nannup to supply).

(h)	Services: The Contractor must satisfy itself as to the existence and exact location of all power, water and phone services within each worksite in consultation with the relevant service authorities. Further to this, the Contractor will be responsible for any cost incurred as a result of damage to, or disturbance of, services throughout the duration of the works.

(i)	Occupational Safety and Health: The successful Tenderer/Contractor is required while carrying out any work for the Shire of Nannup to comply with the Shire of Nannup’s Occupational Safety and Health Policies and Procedures and:

They ensure a safe workplace, safe systems of work and personal safety processes and procedures for all employees and sub - contractors engaged in work and can provide documented evidence.

There employees have all necessary and appropriate licences and have been trained in the safe use and operation of plant and equipment being operated.

They provide and ensure employees and personal are wearing appropriate and necessary Personal Protective Equipment.

They ensure all plant and equipment is regularly maintained, meets all Australian Standards, has appropriate and approved guards in place and have fitted Rotating Amber Beacons, Roll Over Protection, Reverse Beepers, Radio Communications and Fire Extinguishers.

The Contractor should monitor daily local weather forecasts and ground conditions in relation to potential safety of operating machinery on steep slopes and/or slippery clay soils.

They must abide by the Shire of Nannup COVID-19 policies, procedures and control measures.

They have current and appropriate Workers Compensation Insurance and Public Liability Insurance and can provide evidence of this.

Incidents and Accidents must be recorded and must be reported to the Shire of Nannup as soon as is practicable after the event takes place.

(j)	Environment: The successful Tenderer/Contractor must recognise environmental protection and obligation and be able to carry out the work required with minimal impact on the environment.

All direct works must be maintained within the road clear zone with little or no impact on flora either side of top of drainage batters. If extra tree or vegetation removal is required the tenderer/contractor must seek the approval of the Superintendent.

Plant and equipment movement is to be kept where possible within the road clear zone, pre - existing cleared areas, parking bays and tracks with off - site parking determined in conjunction with the Superintendent.

Servicing, maintenance and repair of Plant is permitted on site however a spill kit must be available and measures must be taken to prevent spillage of hydrocarbon materials. All hydrocarbon waste including hydrocarbon contaminated materials (used spill pads, filters rags etc.) is to be stored in suitable receptacles until disposed of to a licensed facility.

Preventative measures should be undertaken to reduce the spread of Dieback disease.

Bush Fire Control: During Bush Fire Season all Road Works carried out during a total fire ban must only be carried out in compliance with the Bush Fires Regulations 1954 “Total Fire Ban Exceptions” and

- only when the Fire Danger Rating is not catastrophic.

- all other conditions are complied with.

All measures must be undertaken to prevent bushfire and mitigate the risk of starting a bushfire.

(k)	Working Days and Hours: Working days are Monday to Friday with weekends subject to approval by the Superintendent. The working hours are 6:00am to 6:00pm but may be determined by the sunrise and sunset each day.

When working in an area where drivers will be affected by glare at sunrise or sunset the works shall be suspended until such a time that the visibility to oncoming traffic is not affected by glare.

(l)	Liability for Plant and Equipment: The Contractor is responsible for the security of tools, machinery and equipment used in their construction works. The Shire of Nannup will not be held liable for any loss or damage whatsoever to Contractors tools, machinery, equipment or any other item.

(m)	Alteration to project scope: the contractor has allowance to make minor changes to the work scope that allows for efficient and timely construction progress should this be required.

The contractor must advise the Superintendent of any changes that needs to be undertaken other than minor changes in writing seeking approval before these changes are made.

(n)	Project timeframe: Works must commence on or about 1st January 2022 and be completed by 30 June 2022 in line with Main Roads WA and WA State Government Regional Road Safety Program Tranche 3 requirement.

Implementation Timetable

| October 2020 | Tender Confirmed Commence contract |
| --- | --- |
| January 2022 | Construction commences |
| February – June 2022 | Construction |
| 30 June 2022 | Project complete |

## List of Applicable Documents

The following documents are attached and form part of the Specifications and or Conditions of this contract:

- Attachment A – Cross Section Design – Brockman Highway 2160109 Existing

- Attachment B – Cross Section Design – Brockman Highway 2160109 with Audible Line Marking

- Attachment C – Brockman Highway 2160109 Area Map

## Service Levels

Reporting:

i.	The Contractor is required to provide weekly verbal project updates to the Superintendent.

ii.	The Contractor is required to provide fortnightly written project updates in relation to the approved construction program to the Shire of Nannup, in a format agreed with the Superintendent at the start up meeting.

# General Conditions of Contract

## Insurances

Public Liability Insurance covering the legal liability of the Respondent and the Respondent’s Personnel arising out of the works for an amount of $20,000,000.

Workers’ Compensation Insurance in accordance with the provisions of the Workers Compensation and Injury Management Act 1981 (WA), or Personal Accident Insurance Cover.

Professional Indemnity Insurance covering the legal liability of the Contractor and the Contractor’s Personnel under the Contract, if awarded, arising out of any act, negligence, error or omission made or done by or on behalf of the Contractor, or any subcontractor in connection with the Contract.

Motor Vehicle Third Party insurance covering legal liability against property damage and bodily injury to, or death of, persons (including bodily injury gap protection) caused by motor vehicles used in connection with the works.

#### Contract Works Insurance in the joint names of the Public Authority, Builder, and all agents, contractors and subcontractors employed or engaged from time to time in connection with the Contract Works covering physical loss of or damage to the Works, materials or items supplied in connection with or forming part of the Works and temporary works (including property of the Public Authority used or supplied in connection with the Works) from any cause or event not otherwise excluded for an amount not less than its replacement value (including escalation/inflation costs).

The insurance policy must be extended to include:

(i)	the cost of removal of material and debris from the site including demolition costs;

(ii)	storage off site and in transit to the site;

(iii)	professional/consultants fees and expediting expenses;

(iv)	loss or damage during testing and commissioning of the Works;

(v)	defects liability period of not less than 12 months.

#### The insurances required under this clause are to be maintained for the duration of the Contract Term.

Evidence of insurance is required.

## Period of Contract and Termination

Clause A – January 2022 to June 2022

The Contract will be in force for the period of 6 months (approximately 26 weeks).  However, in the event of the Contractor failing in any manner to carry out the Contract to the Principal’s satisfaction, the Principal may forthwith determine the Contract by written notice to the Contractor.

# Special Conditions of Contract

## Advertisements and Promotions on Site

The Contractor may erect on the Site or permit to be erected on Site only those signs:

- required by law;

- specified in the Contract documents; and

- required to identify the Contractor’s premises or plant

The Contractor shall not erect on Site, or permit to be erected on site, any other sign, advertisement, promotion or other display without the written approval of the Superintendent.

## Description of the Works

The works comprise the Preparation and Rework of Existing Unsealed Road Shoulders with Installation of Audible Shoulder Line Marking for the section of road between SLK0.00 and SLK23.30 on Brockman Highway 2160109 (Bridgetown – Nannup Road) and

such other work as shown on the drawings or included in the Specification or scope.

## Work Not Included

The following work is not included in the Contract and will be carried out concurrently by others:

- Clearing and removal of tree/s and/or debris

- Drainage culvert replacement or extensions

- Road bitumen patching

## Publicity

The Contractor shall not issue any information, publication, document or article for publication in any media which includes details of the work under the Contract without the written approval of the Principal.

## Documents Generally, Drawings and Specifications

### Copies of Documents

Where the Contractor requires copies of the documents in addition to its entitlements to the Detailed Design specifications, such additional copies of the documents will be available to the Contractor at the charge current at the time of request.

### Information and Drawings

The drawings comprise the following sheets:

Attachment A – Cross Section Design – Brockman Highway 2160109 Existing

- Attachment B – Cross Section Design – Brockman Highway 2160109 with Audible Line Marking

- Attachment C – Brockman Highway 2160109 Area Map

- Attachment D – Total Fire Ban Exceptions – Bush Fires Regulations 1954 Road Work

and any additional drawings supplied to the Contractor during the progress of the works.

## Environmental Protection

### Noise Control

The Contractor shall, at all times, take adequate measures to control noise on the Site.

The contractor shall comply with all statutory requirements relating to control of noise levels on the Site and take all necessary precautions to minimise nuisance from noise and vibration and ensure that all sub-contractors observe similar care.

The Contractor shall arrange the operations and shall provide silencing equipment to the plant, at its own expense, to whatever extend it necessary to satisfy the requirements of the Shire of Nannup Health Department in relation to the sound level arising from the Contractor’s operations near the boundaries of existing occupied properties.

### Site Control

The Contractor shall, at all times:

- Comply with the regulations and restrictions imposed by the Superintendent relating to the storage of materials, the routing of construction traffic, the interruption of existing services and facilities and any other regulations in force on the Site;

- Comply with all statutes, regulations and bylaws relating to the protection of the environment;

- Obtain written approval from the Superintendent for the formation of any temporary roads, the erection of temporary structures or any Site clearing not specifically documented;

- Ensure that no trees or shrubs shall be removed or destroyed without the written approval of the Superintendent;

- Ensure that no fire shall be lit without the written approval of the Superintendent; and

- Store flammable or explosive products in accordance with the relevant statutes and to the approval of the Superintendent.

### Soil Erosion

The contractor shall take all proper precautions to prevent soil erosion from any land used or occupied by the Contractor in the execution of the work under the Contract.

### Dust, Dirt, Water and Fumes

The contractor shall prevent any nuisance occurring through the discharge of dust, dirt, liquids, fumes and the like onto persons or property.

### Vehicles

All debris, spoil, rubbish or materials shall be suitably contained and covered in vehicles during transportation to or from the Site to prevent spillage or contamination of adjoining and other areas or property.

The Contractor shall maintain vehicles, wheels and tracks in a suitable clean condition to prevent transfer of mud onto adjacent streets or other areas.

### Refuse Disposal

All Site refuse (including foodstuffs) shall be handled and disposed of in accordance with the requirements of relevant statutes and to the approval of the Superintendent.

### Smoking on Construction Sites

The Contractor shall at all times ensure that all workmen and visitors on the construction Site comply with the following Smoking Policy;

In respect of construction Sites, smoking is prohibited:

- in Site Offices, lunchrooms or enclosed toilet facilities; and

- inside existing premises that are designated as “no smoking” areas.

## Contractor’s Representative

The Contractor’s Representative shall have sufficient command of the English language and of Australian construction and technical terminology, to be able to read, converse and receive instructions in English.

## Existing Improvements

Where, within the Site there are a range of existing improvements, roads, drainage and other services, the Contractor shall protect and maintain the same throughout the Contract.

The Contractor shall allow for all traffic control measures to maintain the roads in a safe trafficable condition.

## Temporary Safety Fence (optional)

The Contractor shall provide a temporary fence as required by the Occupational Safety and Health Act 1984 and the Occupational Safety and health Regulations 1996 and with any amendments that may be made to the Act and the Regulations.

## Materials, Labour and Constructional Plan

### Workmen’s Amenities

The Contractor shall provide all statutory and necessary amenities and sanitary facilities for workmen and other persons lawfully upon the Site and remove them on practical completion of the works

Occupation of any part of the works and site for the provision of Workmen’s Amenities shall not be permitted without the prior written approval of the Superintendent.

## Materials and Work

### Regulations

The Contractor shall comply with the Occupational Safety and Health Act 1984 (the "Act") and the Occupational Safety and Health Regulations 1996 (the "Regulations") and with any amendments that may be made to the Act and Regulations from time to time.

The Contractor shall be solely responsible for ensuring that wherever practicable, its employees and those of the Sub-contractors and employees of Separate Contractors, the Principal, Superintendents, and visitors to the Site, are not exposed to hazards.

Attention is drawn to the requirement to supply manufacturers/suppliers “Material Safety Data Sheets”.  These sheets should be consistent with the “Work Safe” information and format.

A copy of all “Material Safety Data Sheets” shall be supplied to the Superintendent with another copy kept on Site by the Contractor.

### Chemical Information

The use of chemicals specified or required during the currency of this Contract shall comply with the requirements of the Act and associated Regulations concerning information on chemical substances.

The Contractor shall ensure manufacturers, importers and suppliers of chemical substances for use on the works, are responsible for providing information on those substances to be used, refer to Section 23(3) of the Act.

Copies of all information supplied shall be kept on the Site.

The Contractor is responsible for passing on information supplied by manufacturers; importers and suppliers of chemical substances to workers on Site refer to Section 19(1)(B) of the Act.

### Trade Names

Where a trade name, brand or catalogue number is referred to in the Contract, the Contractor may substitute equivalent material or equipment provided that in the opinion of the Superintendent the characteristics of type, quality, finish, appearance, method of construction and performance are not less than that specified, and are approved by the Superintendent.

Such approval shall not be anticipated because of similar approval having been given in a previous contract.

### Safety Management Plan

The Contractor shall, throughout the Works, implement and maintain a "Safety Management Plan".

The Contractor shall prepare the Safety Management Plan in conjunction with a person suitably experience and qualified in safety matters.

Prior to the commencement of the Works, the Contractor shall supply to the Superintendent in writing, its Safety Management Plan.

### Induction Training

Employees of the Contractor and its Subcontractors and Employees of Separate Contractors shall not commence work on the Site until they have been inducted.

Upon commencement of work on the Site, the Contractor shall further induct each employee with regard to all significant hazards associated with their particular activity and area of employment on the Site and where relevant shall include the use of powered plant, tools and equipment.

### Pre-Job Planning

Where legislation or codes of practice identify particularly hazardous activities including but not limited to work in confined spaces, asbestos removal, demolition work, excavation work, working near power lines and live conductors and working at heights, the Contractor shall supply to the Superintendent a Safe Work Procedure prior to the commencing such activity or type of work on the Site.

The Contractor shall induct its employees and its Subcontractors and Separate Contractors with regard to Safe Work Procedures and shall prepare "Training Session Attendance" sheets signed by each attendee verifying that such induction has occurred.

### Site and Public Security

Notwithstanding the Contractors’ obligations to Site and public security as stated elsewhere in this Contract the Contractor shall monitor and control wherever practical, the access of all persons to the Site.

The Contractor shall ensure that no persons, including without limitation friends and relatives (particularly children) of employees and the representative of organisations unrelated to the Contractor, enter the Site without the express permission of the Contractor.

### Occupied Sites

In the event of the Site being a partially occupied Site, the Contractor is to liaise with the occupier regarding Safety and Health requirements.

The Superintendent will arrange a safety co-ordination meeting between the occupiers and the Contractor.  The occupiers will provide to the Contractor their occupation requirements on and/or adjacent to the Site to assist the Contractor in the development of a Site specific Safety Management Plan addressing the Contractors and occupiers operational interface requirements.

The Safety Management Plan shall incorporate the Contractor's own operations and the interface with the occupiers operations.

The Contractor shall be responsible for the implementation of the Safety and Health standards on the occupied Site for the duration of the Contract and shall co-ordinate and integrate the Works.

### Working Hours

The Work to be performed under the contract shall be subject to execution within certain restricted working hours and the Contractor shall observe the following requirements:

- 6:00am – 6:00pm.

- Weekdays – Monday to Friday

The Contractor shall work within those days and hours, however the area is not restricted by residential concerns and is surrounded by farm land and forest. Work may be determined by the sunrise and sunset each day. “When working in an area where drivers will be affected by glare at sunrise or sunset the works shall be suspended until such a time that the visibility to oncoming traffic is not affected by glare”.

### Quality Assurance

Where applicable, the Contractor shall evaluate the work required under the contract and ensure they are able to meet the requirements of the Cross Section Design and Main Roads WA standards and specification relevant to the work undertaken.

It is the Respondent’s responsibility to ensure they have obtained, read and understood Main Roads WA standards and specification required.

The General Conditions of Contract shall be those set out in Australian Standard 4122-2010 General Conditions of Contract for Consultants, copies of which are available for purchase on the SAI Global website at http://www.saiglobal.com.

### Brands of Material Schedules

The Contractor shall, within fourteen (14) days from the acceptance of the Tender, notify the Superintendent of the brand or make of materials it intends to use for which the Contractor has a choice of brand or make and which can affect the colour selections such as paint, fabrics, vinyl sheets and tiles, ceramic tiles, laminated plastics and suchlike materials.

The Contractor shall not depart from the brands or makes nominated in its advice to the Superintendent unless he has been authorised by the Superintendent to do so.

If the Contractor fails to notify the Superintendent within the specified time of the brand or make of materials he intends to use, the Superintendent may, in such cases, nominate the brand or make of materials to be used and the Contractor shall then use that brand or make nominated by the Superintendent and shall add no claim for any extra costs incurred.

### Goods and Services Tax (GST)

For the purposes of this clause:

- “GST” means goods and services tax applicable to any taxable supplies as determined under the GST Act.

- “GST Act” means A New Tax System (Goods and Services Tax) Act 1999 and (where the context permits) includes the Regulations and the Commissioner of Taxation’s Goods and Services Tax Rulings and Determinations made thereunder and any other written law dealing with GST applying for the time being in the State of Western Australia.

- “Supply” and “taxable supply” have the same meanings as in the GST Act.

Where the Requirement’s, the subject of this Request, or any part thereof is a taxable supply under the GST Act, the price, fee or rates tendered by the Tenderer shall be inclusive of all applicable GST at the rate in force for the time being.

In evaluating the Tenders, the Principal shall be entitled (though not obliged) to take into account the effect of the GST upon each Tender.

# Tenderer’s Offer

## Form of Tender

The Chief Executive Officer

The Shire of Nannup

15 Adams Street, Nannup WA 6275

I/We (Registered Entity Name):

(BLOCK LETTERS)

of:

(REGISTERED STREET ADDRESS)

ABN						ACN (if any)

Telephone No: 					Facsimile No:

E-mail:

In response to Request for Tender (RFT) TEN P02_21 Brockman Highway 2160109 (Bridgetown – Nannup Road) SLK0.00 to 23.30 Prepare Rework and Seal Existing Unsealed Shoulders and Install Audible Edge Line Marking:

1/We agree that I am/We are bound by, and will comply with this Request and its associated schedules, attachments, all in accordance with the Conditions of Tendering contained in this Request signed and completed.

The tendered price is valid up to ninety (90) calendar days from the date of the tender closing or forty-five (45) days from the Council’s resolution for determining the Tender, whichever is the later unless extended on mutual agreement between the Principal and the Tenderer in writing.

I/We agree that there will be no cost payable by the Principal towards the preparation or submission of this Tender irrespective of its outcome.

The tendered consideration is as provided under the schedule of rates of prices in the prescribed format and submitted with this Tender.

Dated this 					 day of 					20

Signature of authorised signatory of Tenderer:

Name of authorised signatory (BLOCK LETTERS):

Position:

Telephone Number:

Authorised signatory Postal address:

Email Address:

## Selection Criteria

### Compliance Criteria

Please select with a “Yes” or “No” whether you have complied with the following compliance criteria:

| Description of Compliance Criteria |  |
| --- | --- |
| Tenderers are to provide acknowledgment that your organisation has submitted in accordance with the Conditions of Tender including completion of the Offer Form and provision of your pricing submitted in the format required by the Principal. | Yes / No |
| Tenderers are to provide: Public liability insurance - $20million in respect of any one occurrence and for an unlimited number of claims. Professional indemnity insurance - $5 million in respect of any one occurrence and for an unlimited number of claims. The professional indemnity insurance must be maintained for the following period: The professional indemnity insurance policy and cover shall be maintained until the Consultant completes carrying out the Requirements of the Contract and thereafter for a period of 7 years. Workers’ Compensation Insurance - The Consultant shall ensure that it has adequate Worker’s Compensation Insurance to cover the liabilities accepted by it under this Contract and for the period of this Contract, and shall provide written evidence of this to the Principal with their Tender. The insurance will adequately protect the Consultant and the Principal in respect of liability for payment of compensation to any Employee of the Consultant or of a Subcontractor/consultant of the Consultant under the Workers' Compensation and Injury Act 1981 or at Common Law of no less than $50,000,000. The Workers’ Compensation Insurance policy and cover shall be maintained until the Consultant completes carrying out the Requirements of the Contract and thereafter for a period of 36 months. | Yes / No |
| Compliance with the Specification contained in the Request. | Yes / No |
| Compliance with attendance at any mandatory tender briefing or site inspection. | Yes / No |
| Compliance with the Quality Assurance requirement for this Request. | Yes / No |
| Compliance with the Delivery Date. | Yes / No |
| Risk Assessment Tenderers must address the following information in an attachment and label it “Risk Assessment”: i) An outline of your organisational structure inclusive of any branches and number of personnel. ii) If companies are involved, attach their current ASC company extracts search including latest annual return. iii) Provide the organisation’s directors/company owners and any other positions held with other organisations. iv) Provide a summary of the number of years your organisation has been in business. v) Attach details of your referees. You should give examples of work provided for your referees where possible. vi) Are you acting as an agent for another party? If Yes, attach details (including name and address) of your principal. vii) Are you acting as a trustee of a trust? If Yes, give the name of the trust and include a copy of the trust deed (and any related documents); and if there is no trust deed, provide the names and addresses of beneficiaries. viii) Do you intend to subcontract any of the Requirements? If Yes provide details of the subcontractor(s) including; the name, address and the number of people employed; and the Requirements that will be subcontracted. ix) Will any actual or potential conflict of interest in the performance of your obligations under the Contract exist if you are awarded the Contract, or are any such conflicts of interest likely to arise during the Contract? If Yes, please supply in an attachment details of any actual or potential conflict of interest and the way in which any conflict will be dealt with. x) Are you presently able to pay all your debts in full as and when they fall due? xi) Are you currently engaged in litigation as a result of which you may be liable for $50,000 or more? If Yes please provide details. xii) In order to demonstrate your financial ability to undertake this contract, include a profit and loss statement and the latest financial return for you and each of the other proposed contracting entities, together with a list of financial referees from your bank and/or accountant. The insurance requirements for this Request are stipulated in Part 3 of this Request. Tenderers are to supply evidence of their insurance coverage including, insurer, expiry date, value and type of insurance. If Tenderer holds “umbrella Insurance” please ensure a breakdown of the required insurances are provided. A copy of the Certificate of Currency is to be provided to the Principal within 5 days of acceptance. | Yes / No Yes / No |

### Qualitative Criteria

Before responding to the following qualitative criteria, Tenderers must note the following:

- All information relevant to your answers to each criterion are to be contained within your Tender;

- Tenderers are to assume that the Evaluation Panel has no previous knowledge of your organisation, its activities or experience;

- Tenderers are to provide full details for any claims, statements or examples used to address the qualitative criteria; and

- Tenderers are to address each issue outlined within a qualitative criterion.

| ORGANISTIONAL CAPACITY AND AVAILABILITY Tenderers must address the following information in an attachment and label it “Organisational Capacity and Availability ”: | Weighting <30%> |
| --- | --- |
| The Respondent must demonstrate that it has the organisational capacity and availability to perform the Contract including (where applicable) but not limited to: A brief company profile; A company structure; A structure outlining the key positions for these Works; and Specified Personnel: Identify proposed specified personnel and/or subcontractors who will be undertaking the Works and provide a brief curriculum vita for each of them; Detail the availability of the proposed Specified Personnel/Plant and Sub Contractors for the Customer Contract during the Term; and Briefly describe the skills and industry experience of all proposed Specified Personnel and Sub Contractors, especially how their experience relates to the requirements set out in Part A 2.2 – Scope of Works A list of vehicles, machinery or equipment that will be used to undertake the Works | “Organisational Capacity” | Tick if attached ( |

| DEMONSTRATED EXPERIENCE Tenderers must address the following information in an attachment and label it “Demonstrated Experience”: | Weighting <20%> |
| --- | --- |
| The Respondent must provide details of contracts for similar products and/or services provided for other clients. The Respondent must provide: A detailed description of the services provided; Similarities between the previous contracts and this Request; and When and where the previous contracts were performed. The Respondent must provide a minimum of [2] referees in respects of the contracts details above. Referee details must include: The referee’s name and position; Company name; The contact telephone number; and The contract or project title. | “Demonstrated Experience” | Tick if attached ( |
| Supply any other relevant details in an attachment and label it “Demonstrated Experience”. |  |  |

| METHODOLOGY Tenderers must address the following information in an attachment and label it “Methodology”: | Weighting <20%> |
| --- | --- |
| The Respondent must demonstrate their ability to complete the works in the required time frames and using a methodology that is to the satisfaction of the Shire of Nannup. Details of the methodology must include: A full and realistic construction program that includes all relevant components of the works via a Gantt chart or similar. A description of each of the stages of the program explaining the methodology applied and how time frames will be met. All time frames should be realistic and recognise the remote nature of the works. A list and brief description of existing contract commitments and how these will affect your capacity to undertake these works. A description of critical issues, perceived risks and quality control mechanisms used in undertaking the requirements and which may affect the construction program. | “Tenderer’s Methodology” | Tick if attached ( |
| Supply any other relevant details in an attachment and label it “Methodology”. |  |  |

| VALUE FOR MONEY Tenderers must address the following information in an attachment and label it “Value for Money”: | Weighting <30%> |
| --- | --- |
| The Respondent must offer a detailed budget, itemising the expenditure to construct trails identified by the Tenderer as Brockman Highway 2160109 (Bridgetown – Nannup Road) SLK0.00 to 23.30 Prepare Rework and Seal Existing Unsealed Shoulders and Install Audible Edge Line Marking The value of money will be assessed on the following expenditure items: Labour Materials Plant and Equipment Other costs | “Value for Money” | Tick if attached ( |
| Supply a detailed budget in an attachment labelled “Value for Money”. |  |  |

5.3	Offered Price and Price Requirements

Tenderers must complete the following “Price Schedule”.  Before completing the Price Schedule, Tenderers should ensure they have read this entire Request.

The Principal will, in its Value for Money assessment, consider the extent to which the Offer satisfies the following Offered Price and Pricing Requirements. The Principal reserves the right to ward all or part of the contract to meet budget restraints. The Principal reserves the right to reject any Offer that does not properly address and satisfy any of the Offered Price and Pricing Requirements.

- If this Request contains a Price Schedule, the Respondent must complete the Price Schedule.

- Any charge not stated as being additional to the Offered Price will not be payable by the Principal.

| DESCRIPTION OF WORKS | PRICE ($AUD) (Inclusive of GST) |
| --- | --- |
| Provision of Traffic Management | $ |
| Survey and Set Out | $ |
| Shoulder Preparation and Construction | $ |
| Bitumen Pre Seal and Seal | $ |
| Installation of Audible Line Marking | $ |
| Re – Establishment of Guideposts and Signage | $ |
|  | $ |

The Price shall be a lump sum and not subject to rise and fall in costs.

5.3.1	Payment Schedule (Remove If Not Applicable)

This contract IS subject to progress payments. Contractors are required to complete the below payment schedule outlining the proposed payment schedule

| Progress Payment Number | Milestone Description | Percentage (%) of total awarded contract value |
| --- | --- | --- |

Respondents to note that whilst the above payment schedule will be considered, the Principal reserves the right to vary the payment schedule to meet budgetary requirements prior to award of contract.

# Contractor’s Occupational Safety and Health Management System Questionnaire

This questionnaire forms part of the Principal’s Tender evaluation process and is to be completed by tenderers and submitted with their Tenders and labelled as “Contractor’s Safety & Health Questionnaire”.  The objective of the questionnaire is to provide an overview of the status of Contractor’s safety management system.  Contractors may be required to verify their responses noted in their questionnaire by providing evidence of their ability and capacity in relevant matters.

| OSH Policy and Management | Yes | No |
| --- | --- | --- |
| Is there a written company Health and Safety Policy? If Yes, provide a copy of the policy. | ( | ( |
| Does the company have an OSH Management System? If Yes, provide details: ______________________________________________________ ______________________________________________________ _______________________________________________________ | ( | ( |
| Is the OSH Management System audited or reviewed on a regular basis? If Yes, provide details of last audit and outcomes. _______________________________________________________ _______________________________________________________ _______________________________________________________ | ( | ( |
| Is there a company OSH Organisation Chart? If Yes, provide a copy | ( | ( |
| Are Line Managers held accountable for Health and Safety performances? If Yes, provide details _______________________________________________________ _______________________________________________________ _______________________________________________________ | ( | ( |
| Safe Workplace Practices and Procedures | Yes | No |
| Has the company prepared Safe Operating Procedures or specific safety instructions relevant to its operations? If Yes, provide a summary listing of procedures or instructions. _______________________________________________________ _______________________________________________________ _______________________________________________________ | ( | ( |
| Are safe operating procedures or specific safety instructions issued to employees? If Yes, explain how this is done. _______________________________________________________ _______________________________________________________ _______________________________________________________ | ( | ( |
| Does the company have any Permit to Work systems? If Yes, provide a copy of a standard Incident Report form. | ( | ( |
| Which company personnel are responsible for investigating incidents? _______________________________________________________ _______________________________________________________ _______________________________________________________ |  |  |
| Do Incident Reports contain prevention recommendations? | ( | ( |
| Who is responsible for implementing remedial measures recommended? _______________________________________________________ _______________________________________________________ _______________________________________________________ |  |  |
| Are there procedures for storing and handling hazardous substances? If Yes, provide details. _______________________________________________________ _______________________________________________________ _______________________________________________________ | ( | ( |
| Occupational Safety and Health – COVID Safety Plan |  |  |
| Describe how Safety and Health Training is conducted in your company? _________________________________________________________________________ _________________________________________________________________________ _________________________________________________________________________ |
| Provide details of any company COVID Safety procedures, and are these compatible with the Shire of Nannup Contractor Organisational Assurance requirements? __________________________________________________________________________________________________________________________________________________ |
| Provide a summary or example of Safety and Health Training courses provided for, or undertaken by employees during the past 12 months. _________________________________________________________________________ _________________________________________________________________________ _________________________________________________________________________ |
| Is a record maintained of all training and inductions programmes undertaken for employees in your company? If Yes, provide examples of Safety Training records. _________________________________________________________________________ _________________________________________________________________________ _________________________________________________________________________ |
| Provide details of any company safety induction programmes for company employees and or subcontractors. _________________________________________________________________________ _________________________________________________________________________ _________________________________________________________________________ |
| Safety and Health Workplace Inspection | Yes | No |
| Are regular Health and Safety Inspections at work Sites undertaken? If Yes, provide details. _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Are standard workplace inspection checklists used to conduct Health and Safety Inspections? If Yes, provide details or examples. _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Who normally completes workplace Safety and Health Inspections? _________________________________________________________________________ _________________________________________________________________________ |
| How are workplace Safety and Health Inspection reports dealt with? _________________________________________________________________________ _________________________________________________________________________ _________________________________________________________________________ |
| Is there a procedure by which employees can report hazards at workplaces? If Yes, provide details _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Safety and Health Consultation | Yes | No |
| Is there a workplace Safety Committee? If Yes, provide details. _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Are there guidelines on procedures governing the Safety Committee operation? | ( | ( |
| Are there employee elected Health and Safety Representatives? If Yes, provide details. _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Safety and Health Performance Monitoring | Yes | No |
| Is there a system for recording and analysing Safety Performance Statistics? If Yes, provide details. _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Is Safety Performance on the agenda of management meetings? If Yes, provide details. _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Is senior management involved in analysis of Safety Performance Statistics? _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |
| Has the company ever been convicted of an Occupation Health and Safety offence? If Yes, provide details. _______________________________________________________ _______________________________________________________ ________________________________________________________ | ( | ( |

# Tenderer’s Safety Record

Complete the following details and submit with your Tender labelled as “Tenderer’s Safety Record”.

| Project | Date of Accident/Notice | Accident or Infringement Notice | Reason | Time Lost |
| --- | --- | --- | --- | --- |

# Project Reference Sheet

Complete the following details and submit with your Tender labelled as “Project Reference Sheet”.

| Name of Project | Value (approx.) | Date Started | Date Completed | Client | Referees Name | Telephone Number |
| --- | --- | --- | --- | --- | --- | --- |

# Tenderer’s Resource Schedule

## Tenderer’s Current Commitment Schedule

| Project | Description | Value as Let | Date Started | Referees Name Telephone Number |
| --- | --- | --- | --- | --- |

## Tenderer’s Human Resources Schedule

| Staff name | Title | Time in Role | Availability in Project |
| --- | --- | --- | --- |